CAMBRIDGE INSTITUTE OF TECHNOLOGY

K R PURAM, BANGALORE-560036

Department of Information Science & Engineering Final Year   B.E Project :2025-26

Phase-1 (6th Sem)- Schedule and Progress Chart

Subject Code: CS356 	 	 	CIE Marks: 100

Student's Name:   1) SANJANA T G	USNs: 1) 1CD23IS145

2)V DHANUSH                                                       2)  1CD23IS181

3)VASUDHA                                                            3)  1CD23IS186

Batch No:

| Date | Activity | Guide Remarks | Guide Signature with date |
| --- | --- | --- | --- |
| 09-02-2026 | Meeting with the guide and discussion on project work. |  |  |
| 23-02-2026 | Finalizing the Project title with the guide. |  |  |
| 02-03-2026 | Synopsis Review with Project Committee (Batch 1- 30) |  |  |
| 03-03-2026 | Synopsis Review with Project Committee (Batch 31- 70) |  |  |
| 09-03-2026 | Submission of Accepted Synopsis to Project Coordinator |  |  |
| 23-03-2026 | Submission of Chapter -1&2: Introduction and Literature Survey to guide (soft copy) |  |  |
| 30-03-2026 | Chapter -3: System analysis (Hardware & software requirements) of the report to guide (soft copy) |  |  |
| 06-04-2026 | Submission of Chapter -4: Design (Architecture, flow charts, Algorithms (if any), DFDs, sequence diagrams etc.) of the report to guide (soft copy) |  |  |
| 13-04-2026 | Submission of presentation PPT to guide (soft copy) |  |  |
| 27-04-2026 & 28-04-2026 | Presentation (Topics to be covered – Introduction, literature survey, hardware/software requirements, Architecture, works to be completed) |  |  |
| 04-05-2026 | Submission of Draft report to guide- (Chapters -1 to 4) (hard copy) |  |  |
| 09-05-2026 | Submission of Final Report to the Project Coordinator (Hard Copy) |  |  |